Test Closure Report

1. Project Overview

Project Name: OrangeHRM Demo Application
Testing Type: Manual Functional Testing
Tested By: Swetha Tadepalli
Test Cycle: Cycle 1
Environment: Web Application (Demo URL)

2. Objective of Testing

The objective of this testing cycle was to verify the core functional workflows of the OrangeHRM application for both HR Admin and ESS users, and to identify functional defects affecting business operations.

3. Scope of Testing

✔ In Scope

- Admin Module

- PIM Module

- Leave Module

- Time Module

- Recruitment Module

- Performance Module

- ESS User Features (My Info, Leave, Time, Performance)

❌ Out of Scope

- Automation Testing

- Performance Testing

- Security Testing

- Mobile Testing

4. Entry & Exit Criteria

Entry Criteria

- Application accessible

- Test cases prepared and reviewed

- Test data available

- Jira project configured

Exit Criteria

- All planned test cases executed

- All critical and major defects logged

- Retesting performed for selected defects

- Test execution summary prepared

5. Test Execution Summary

| Module | Total | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- |
| Admin | 141 | 136 | 5 | 0 |
| PIM | 43 | 41 | 2 | 0 |
| Leave | 25 | 25 | 0 | 0 |
| Time | 32 | 30 | 2 | 0 |
| Recruitment | 25 | 24 | 1 | 0 |
| Performance | 23 | 20 | 3 | 0 |
| ESS | 104 | 99 | 5 | 0 |
| Total | 393 | 375 | 18 | 0 |

6. Defect Summary

- Total Defects: 18

- Severity Distribution (example):

  - High: 5

  - Medium: 9

  - Low: 4

All defects were logged in Jira and linked to respective user stories.

7. Risks & Observations

- Some validation gaps observed in Admin and ESS modules

- KPI filtering in Performance module needs usability improvement

- Certain edge cases may not be fully covered due to demo data limitations

8. Test Closure Statement

Based on the executed test cases and logged defects, the application is functionally stable for demonstration and learning purposes. Testing activities for this cycle are formally closed.